Index No:

Group No: 20

Project Charter

JavaBrew Café Mobile Application

Project Title: Mobile app for a JavaBrew Cafe

Project Start Data: 21 November 2024                       Finish Date:15 March 2025

Introduction: The mobile application JavaBrew Cafe aims to revolutionize the customers' experience and facilitate smooth operational work for JavaBrew Cafe. This app would be empowering to customers in many innovative ways like , thus allowing the cafe itself to increase its circle and facilitate better services with the help of technology.

| Project Goals | Project Objectives |
| --- | --- |
| - Increase customer satisfaction. - Improve the existing system functionally efficiently and effectively. - Strengthen the cafe’s competitive position. | - Enable customers to view the menu and place orders directly through the app. - Integrate a loyalty points system to reward repeat customers. - Facilitate table reservations with menu preview functionality. - Offer location-based services to assist customers in finding nearby branches. - Create a feedback and review platform to gather insights and improve services. - Introduce a menu grading system to prioritize and promote popular dishes. |

Main Project Success Criterion:

- Meeting project deadlines and budget.

- Positive user feedback and high adoption rates within three months post-launch.

- Achievement of at least a 20% increase in customer engagement within six months.

Scope of Workflow:

- Development of a user-friendly mobile application compatible with Android and iOS platforms.

- Incorporation of essential features like menu viewing, ordering, loyalty points, reservations, and location services.

- Backend support for real-time data synchronization and efficient order processing.

- Training for cafe staff to manage the admin interface.

- An effective admin interface for JavaBrew Cafe staff to manage orders, reservations, and feedback.

Stakeholders:

| Key Stakeholders | Role | Contacts |
| --- | --- | --- |
| - JavaBrew Café Management | - Project Sponsor | Javacaf2023@gmail.com |
| - Ms.Humaira | - Project Manager | Humera34@gmail.com |
| - JavaBrew Café | - Key Users | - |
| - Development Team: - Ms.E.D.A.Kavindi - Ms.J.D.G.Hashara - Ms.T.P.Lelwala - Ms.H.W.D.Sehajinie | - UI/UX Designer - Front-End Developer - Back-End Developer - Quality Assurance Tester | - deva4rti23@gmail.com - deva3rti23@gmail.com - deva5rti23@gmail.com - deva6rti23@gmail.com |

Assumptions and Constraints

| Assumptions | Constraints |
| --- | --- |
| - Adequate funding and resources will be available throughout the project. - Timely feedback from stakeholders will be provided. | - Budget is limited to $8000 - The mobile app must be launched within 3 months. |

Estimated Potential Financial Budget

Development Cost             = $5500

Testing and Deployment   = $1750

Miscellaneous                    = $750

Overall Cost                  = $800

Milestones:

| Milestones | Status | Due | Done |
| --- | --- | --- | --- |
| - Requirements Gathering | In Progress | 21 November 2024 | N/A |
| - Design Phases | In Progress | 25 December 2024 | N/A |
| - Development Phases | Not Started | 15 January 2025 | N/A |
| - Testing Phases | Not Started | 30 February 2025 | N/A |
| - Deployment | Not Started | 10 March 2025 | N/A |

Sign & Date:

Project Manger:  _________________________

Date:  ________________________